# SolarDocs — Implementation Guide, Part 5

Packaging, Installer, First-Run Wizard & Roadmap Checklist — Phase 8, 9 & 10

Table of Contents

# Part 5 — Packaging, Installer & Roadmap Checklist

Continues directly from Part 4. Covers: Phase 8 (Packaging) + Phase 9 (Hardening/Testing) + Phase 10 (Release) from the Development Roadmap, and closes with a full checklist mapped back to every phase across all 5 parts.

What you will have at the end of Part 5: - Angular built and served as static files from the Spring Boot jar (one process, one executable) - A native Windows installer (.exe) via jpackage, bundling its own JRE — no Java install required on the vendor’s PC - A first-run wizard that lets the vendor choose the SolarDocs data folder location - A hardening/testing checklist and the full cross-part roadmap checklist

## Step 1 — Serve Angular from Spring Boot (Single Executable)

Build the Angular app for production and copy the output into Spring Boot’s static resources folder:

cd solardocs-frontend
ng build --configuration production
# Output goes to dist/solardocs-frontend/browser (Angular 17+) or dist/solardocs-frontend (older)

rm -rf ../solardocs-backend/src/main/resources/static/*
cp -r dist/solardocs-frontend/browser/* ../solardocs-backend/src/main/resources/static/

Automate this with a small script so you never forget a step before packaging:

build-all.sh (place at the repo root, alongside both project folders):

#!/bin/bash
set -e
echo "Building Angular frontend..."
cd solardocs-frontend
ng build --configuration production
cd ..

echo "Copying frontend build into backend static resources..."
rm -rf solardocs-backend/src/main/resources/static
mkdir -p solardocs-backend/src/main/resources/static
cp -r solardocs-frontend/dist/solardocs-frontend/browser/* solardocs-backend/src/main/resources/static/

echo "Building backend fat jar..."
cd solardocs-backend
./mvnw clean package -DskipTests
cd ..

echo "Done. Jar at solardocs-backend/target/solardocs-backend-0.0.1-SNAPSHOT.jar"

Since Angular’s router uses client-side routing, add this so deep links (e.g. refreshing on /customers/A00001) don’t 404 — a fallback controller that forwards any non-/api path to index.html:

config/SpaFallbackController.java

package com.solardocs.config;

import org.springframework.stereotype.Controller;
import org.springframework.web.bind.annotation.GetMapping;

@Controller
public class SpaFallbackController {
    // Matches any path with no "." (i.e. not a static asset request) and not starting with /api
    @GetMapping(value = { "/{path:[^\\.]*}", "/**/{path:[^\\.]*}" })
    public String forward() {
        return "forward:/index.html";
    }
}

Run the whole thing as one process:

java -jar solardocs-backend/target/solardocs-backend-0.0.1-SNAPSHOT.jar

Visit http://localhost:8080 — Angular UI and the API are now served from the same port, matching Section 1’s “single desktop executable” goal.

## Step 2 — Windows Installer via jpackage

jpackage ships with JDK 17+; it bundles a minimal JRE with your app so end users never install Java.

cd solardocs-backend
./mvnw clean package -DskipTests

jpackage \
  --input target \
  --name SolarDocs \
  --main-jar solardocs-backend-0.0.1-SNAPSHOT.jar \
  --main-class org.springframework.boot.loader.launch.JarLauncher \
  --type exe \
  --icon icons/solardocs.ico \
  --app-version 1.0.0 \
  --vendor "Guru Narayana Electrical and Contractors" \
  --win-shortcut \
  --win-menu \
  --win-dir-chooser

Notes: - --main-class uses the Spring Boot 3.2+ jar launcher class; check META-INF/MANIFEST.MF inside your built jar (unzip -p target/*.jar META-INF/MANIFEST.MF) if this differs for your Spring Boot version. - --type exe requires WiX Toolset installed on the build machine (Windows only). For a first pass without WiX, use --type app-image to get a runnable folder without an installer wrapper. - The output installer launches the jar as a background process — pair it with a system tray icon (Step 3) so closing the window doesn’t feel like closing “nothing,” and add a --win-console flag temporarily while debugging startup issues, removing it for the release build.

## Step 3 — System Tray Icon + Auto-Open Browser

Desktop users expect an icon they can click, not a bare terminal window. Add a lightweight AWT tray icon that opens the default browser to localhost:8080 and offers “Open SolarDocs” / “Exit”:

config/TrayIconLauncher.java

package com.solardocs.config;

import jakarta.annotation.PostConstruct;
import org.springframework.stereotype.Component;

import java.awt.*;
import java.net.URI;

@Component
public class TrayIconLauncher {

    @PostConstruct
    public void setupTray() {
        if (!SystemTray.isSupported()) return;
        try {
            SystemTray tray = SystemTray.getSystemTray();
            Image image = Toolkit.getDefaultToolkit().getImage(getClass().getResource("/icons/tray-icon.png"));
            PopupMenu popup = new PopupMenu();

            MenuItem open = new MenuItem("Open SolarDocs");
            open.addActionListener(e -> openBrowser());
            popup.add(open);

            MenuItem exit = new MenuItem("Exit");
            exit.addActionListener(e -> System.exit(0));
            popup.add(exit);

            TrayIcon trayIcon = new TrayIcon(image, "SolarDocs", popup);
            trayIcon.setImageAutoSize(true);
            trayIcon.addActionListener(e -> openBrowser());
            tray.add(trayIcon);

            openBrowser(); // auto-open on first launch
        } catch (Exception e) {
            // tray not critical to app function — log and continue
        }
    }

    private void openBrowser() {
        try {
            if (Desktop.isDesktopSupported()) Desktop.getDesktop().browse(new URI("http://localhost:8080"));
        } catch (Exception ignored) {}
    }
}

Place tray-icon.png at src/main/resources/icons/tray-icon.png. Run the jar with -Djava.awt.headless=false (jpackage sets this automatically for GUI apps).

## Step 4 — First-Run Data Directory Wizard

On first launch, before showing the customer list, ask the vendor where to keep their SolarDocs data (a local folder, or a synced folder like OneDrive/Google Drive for their own manual backup habit).

api/setup/SetupController.java

package com.solardocs.api.setup;

import com.solardocs.api.common.ApiResponse;
import com.solardocs.config.AppDataDirectoryConfig;
import org.springframework.web.bind.annotation.*;

import java.nio.file.Files;
import java.nio.file.Path;

@RestController
@RequestMapping("/api/setup")
public class SetupController {

    private final AppDataDirectoryConfig dirs;

    public SetupController(AppDataDirectoryConfig dirs) {
        this.dirs = dirs;
    }

    @GetMapping("/status")
    public ApiResponse<Boolean> isConfigured() {
        return ApiResponse.ok(Files.exists(dirs.configDir().resolve("config.json")));
    }

    public record ChooseFolderRequest(String path) {}

    @PostMapping("/data-directory")
    public ApiResponse<String> chooseFolder(@RequestBody ChooseFolderRequest req) {
        Path chosen = Path.of(req.path());
        // NOTE: In V1, solardocs.data-dir is read once at startup from application.properties /
        // an environment variable. To let this endpoint truly "switch" the folder without a restart,
        // write the chosen path to a small bootstrap file (e.g. ~/.solardocs/bootstrap.properties)
        // that a custom PropertySource reads before Spring's context refreshes, then restart the app
        // process (the tray icon's "Restart" action) to pick it up.
        return ApiResponse.ok(chosen.toString());
    }
}

Angular first-run wizard — features/setup/first-run-wizard.component.ts: on app boot, call GET /api/setup/status; if false, show a full-screen wizard (folder path input + “This is where all your customer data, PDFs, and backups will be stored” explainer) before letting the router proceed to /customers. A route guard (SetupGuard implements CanActivate) checking that same endpoint keeps every other route locked until setup completes, mirroring the license guard pattern from Part 4 Step 3.

## Step 5 — Hardening & Testing Checklist

Before calling V1 done, verify each of these manually (or better, write JUnit/Karma tests covering them):

Data integrity - [ ] Kill the app process mid-save (kill -9) — confirm customer.json is never left half-written (this is what JsonFileUtils.writeAtomic from Part 1 Step 5 exists to guarantee — verify it actually holds under a real kill test, not just in theory) - [ ] Two rapid status updates on the same customer in quick succession — confirm no lost update (tests FileLockManager) - [ ] Delete Indexes/customers-index.json — confirm there’s a “Rebuild Index from Customers folder” admin action that walks every customer.json and repopulates it

PDF generation - [ ] Generate Quotation/Invoice/Agreement/DCR Declaration with missing optional fields (no plant capacity, no consumer number) — confirm no exception, blank cells instead - [ ] Very long customer names / addresses — confirm table cells wrap instead of overflowing the page - [ ] Non-ASCII characters (₹ symbol, regional-language notes) — confirm the PDF font (DejaVu Sans in the templates) actually renders them; swap in a font with wider Unicode coverage if not

Licensing - [ ] Copy Config/license.json to a different machine — confirm activation is rejected (fingerprint mismatch) - [ ] Set system clock forward past expiresAt — confirm status() correctly reports EXPIRED_OR_INVALID

Backup/Restore - [ ] Create a backup, add 3 more customers, restore the earlier backup — confirm those 3 customers are gone and the restored state matches the backup exactly - [ ] Restore into a data directory that has a different dataDirVersion — decide and implement the migration/rejection behavior explicitly rather than silently overwriting

Installer - [ ] Fresh Windows VM with no JDK installed — confirm the .exe installs and launches correctly - [ ] Confirm the tray icon and “Exit” cleanly terminate the embedded server (no orphaned java.exe process in Task Manager)

## Step 6 — Full Cross-Part Roadmap Checklist

| Phase | Area | Part | Status |
| --- | --- | --- | --- |
| 0 | Project skeleton, package structure, data folder bootstrap | Part 1, Steps 1–4 | ☐ |
| 0 | Atomic JSON write + file locking | Part 1, Step 5 | ☐ |
| 1 | Customer domain model + repository + service | Part 1, Steps 6–9 | ☐ |
| 1 | Customer REST API + DTOs + error handling | Part 1, Steps 10–12 | ☐ |
| 1 | Angular skeleton + Customer list/form/detail | Part 1, Step 13 | ☐ |
| 2 | Document type registry | Part 2, Steps 1–2 | ☐ |
| 2 | Document upload (multipart) service + API | Part 2, Step 3 | ☐ |
| 3 | PDF rendering engine (Thymeleaf + OpenHTMLtoPDF) | Part 2, Step 4 | ☐ |
| 3 | Template registry | Part 2, Step 5 | ☐ |
| 3 | Strategy + Factory pattern for document generation | Part 2, Step 6 | ☐ |
| 3 | Quotation generator (from your .xlsx template) | Part 2, Steps 7–8 | ☐ |
| 3 | Invoice generator (from your .docx template) | Part 2, Step 9 | ☐ |
| 3 | Consumer-Vendor Agreement generator (PM Surya Ghar Annexure 2) | Part 2, Step 10 | ☐ |
| 3 | Generation API + Angular Generate Document flow | Part 2, Steps 11–12 | ☐ |
| 4 | DCR Declaration generator (worked example) | Part 3, Step 2 | ☐ |
| 4 | Annexure-I / Net Meter Agreement / Commissioning Report | Part 3, Step 3 | ☐ |
| 5 | Dashboard summary API + widget | Part 3, Step 4 | ☐ |
| 5 | CSV export / reports | Part 3, Step 5 | ☐ |
| 5 | Vendor Profile settings | Part 3, Step 6 | ☐ |
| 5 | Product Catalog settings | Part 3, Step 7 | ☐ |
| 6 | Machine fingerprint + RSA-signed license keys | Part 4, Steps 1–2 | ☐ |
| 6 | License activation API + enforcement + Angular screen | Part 4, Step 3 | ☐ |
| 7 | Zip backup + restore | Part 4, Step 4 | ☐ |
| — | Exception hierarchy | Part 4, Step 5 | ☐ |
| — | Structured logging (Logback) | Part 4, Step 6 | ☐ |
| — | Custom Bean Validation (GSTIN, etc.) | Part 4, Step 7 | ☐ |
| — | Local PIN login | Part 4, Step 8 | ☐ |
| — | AES field encryption (Aadhaar/PAN) | Part 4, Step 9 | ☐ |
| 8 | Angular built into Spring Boot static resources + SPA fallback | Part 5, Step 1 | ☐ |
| 8 | Windows installer via jpackage | Part 5, Step 2 | ☐ |
| 8 | System tray icon + auto-open browser | Part 5, Step 3 | ☐ |
| 9 | First-run data directory wizard | Part 5, Step 4 | ☐ |
| 9 | Hardening/testing pass | Part 5, Step 5 | ☐ |
| 10 | Release build, versioned installer, vendor handoff | — | ☐ |

Print or copy this table into your own tracker and check items off as you implement them — it mirrors Section 30 of the original architecture document phase-for-phase.

## What’s Deliberately Left as a “Later” Stub

Per Section 29 of the architecture (future/V2 scope), these were intentionally not built in Parts 1–5, since building them now would be premature:

- infrastructure/ai/AiProviderGateway.java — interface-only stub for a future AI-assisted document review/autofill feature

- Migration from JSON file storage to Postgres/cloud DB — the whole point of the Clean Architecture domain/application/infrastructure split in Part 1 is that this becomes “add a new infrastructure.persistence.jpa package + swap a Spring @Profile” later, with zero changes above the application.ports interfaces

- Multi-vendor/multi-tenant support — VendorProfile is currently a JSON singleton; the ER model (Architecture Section 10) already reserves a vendor_id foreign key on Customer for this

End of the 5-part SolarDocs implementation guide. Build in order (Part 1 → Part 5), check off Step 6’s table as you go, and run the Step 5 hardening checklist before your first real vendor handoff.